Existing Language

- The Interconnecting Utility shall date- and time-stamp complete Applications upon receipt.  The original date- and time-stamp applied to the Application at the time of its original submission for interconnection shall be accepted as the qualifying date- and time-stamp for the purposes of any timetable in this Rule and for inclusion in the Interconnecting Utility's Interconnection Queue.

Proposed Language:

Each interconnecting utility shall maintain an Interconnection Queue for proposed Generation Resources.  The Interconnecting Utility shall assign each complete Application a position in the Interconnection Queue based upon the date-and time-stamp of the Interconnection Requester’s Application.  The date-and time-stamp of the Application will be used to determine the cost responsibility for any System Upgrades necessary to accommodate the interconnection.  At the Interconnecting Utility’s option, interconnection requests may be studied serially or in clusters for the purpose of the System Impact Study. If the number and timing of interconnect requests for a specific area is such that the queue becomes “stacked” and it requires the utility to study the projects serially in order to determine system impact, the interconnecting utility will notify the Interconnection Requester that its project will be on hold until the Interconnecting Utility has completed its study or review of projects ahead of the Interconnecting Requester in the Interconnection queue.

# Comments

ISO uses “all relevant projects” language for study. IU may continue to process applications outside the affected area. Include example(s). What about utility NM cap interactions? Transparency at the time of pre-screening.

Real words